**Activity-based schedule (Kanban/User Story Mapping)**

|  |  |
| --- | --- |
| Name: | Cameron Wilson |
| Community & UN SDG(s): | 3,12 |
| Date: | October 18th, 2023 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Name** | Eating Habit Analyzer | | |
| **Activity** | **Duration** | **Start Date** | **End Date** |
| **MVP 1** |  |  |  |
| Individual Calorie tracking and group goals |  |  |  |
| Goal Setting and Calorie analysis. | 18 | October 20th | November 7th, 2023 |
| Group goal setting | 7 | November 7th, 2023 | November 14th, 2023 |
| **MVP 2** |  |  |  |
| Analyzing habits and feeling |  |  |  |
| Calorie / Nutrient analysis | 7 | November 14th, 2023 | November 21st, 2023 |
| Relating Calorie analysis to feeling | 7 | November 21st, 2023 | Nov 28th, 2023 |