|  |  |
| --- | --- |
| **Project Status report** | |
| Name: | Cameron Wilson |
| Community (UN SD goal): | Good Health and Responsible Consumption |
| MVP # | 1 |
| Sprint cycle dates: | October 19th to November 2nd 2023 |

|  |  |
| --- | --- |
| **Project Name** | Eating Habit Analyzer |
| **Blurb** | I am creating an application that helps users track their calorie intake to ensure they are responsibly consuming food and staying in good health. |
| **For Week Ending** | November 2nd, 2023 |
| **Project Status** | Yellow |
| **Status Description** | Yellow as the UI is not in a great state, and neither is the functionality included in MVP #1. |
| **Activities—During the past sprint cycle** | |
| Created DB environment, API hosting environment and starting MAUI code. Have a relatively simple API being used for developing the front end. | |
| **Project Issues** | |
| MAUI has been a lot more of a slowdown than originally thought however this is primarily due to my own errors.  Security has taken a backseat for a portion of this project and needs to be brought back to the forefront. | |
| **Project Changes** | |
| No changes currently. | |
| **Activities—Planned for Next Week** | |
| Complete the logging of calories.  Completion of registration and goal setting functionality before November 7th (date pulled for Activity-based schedule)  Creation of the group functionality November 7th to next scrum  Cleanup the UI a bit. | |
| **Reflection** | |
| Do you feel "on track"?   * No, I feel that I am behind, and more work needs to be put in to catch up   What progress do you particularly feel good (great) about?   * Having an environment is nice and something that is working but its very rough   What barriers (if any) do you feel is/are a current impediment to success?   * Time is the biggest barrier; time allotment needs to be changed to allow a better balance.   What help (if any) do you require to move positively forward?   * I believe my problems are not something that can be helped with outside influence within reason and must come internally.   What questions or concerns do you have (if any)?   * N/A | |